FocusFlow
UI feature mapping
Current compact Today UI mapped to implemented backend/application features, planned V1 UI wiring, and deferred V2 surfaces.
Status: July 2026 repo snapshot
Legend: COMPLETE = backend/app/persistence exists; UI SLICE = rendered in current app; PLANNED = V1 UI wiring still needed; V2 = intentionally deferred.

---
FocusFlow / ADHD Scheduler
Source truth and status legend
Current source hierarchy
COMPLETE
Backend/application/persistence/API contracts exist and are covered by repo docs/tests.
1. Repo files and Completed Plans
2. Human Documentation and UX flow deck
3. Older handoff only where it does not conflict
Result: SQLite-first V1 replaces older MongoDB-era notes.
UI SLICE
Rendered in the current Flutter app: compact Today timeline and selected-task modal.
PLANNED
Needed for end-user-complete V1 UI, but not fully wired in the current visible UI.
V2 / DEFERRED
Explicitly outside V1: week/month, reports, drag-drop, Shield/Recovery, visible history.
Hard boundary
The scheduler core is the source of truth. Flutter renders read models and sends intent commands; it must not duplicate scheduling rules.
Repo-first source truth • Current UI vs planned V1 vs deferred V2

---
System status snapshot
20
10
338
5
83.27%
V1 human-facing requirement groups tracked
Workspace packages plus Flutter app target
Recorded root Dart tests in latest Block 29.3 handoff
Recorded Flutter widget tests in UI handoff
Recorded package coverage in UI handoff
Complete backend
Task lifecycle, scheduling, Backlog, quick capture, locked blocks, free slots, surprise tasks, child tasks, app-open recovery, application commands, persistence contracts, SQLite adapter, backup/export, notification packages.
Current UI slice
Compact Today timeline mockup, scheduler-backed seeded data, visual tokens, selected-task modal open/close. Most controls intentionally no-op.
Planned V1 UI wiring
Backlog table, quick capture drawer, Schedule Review, command wiring for Done/Push/Backlog/Break up, SQLite runtime composition, settings/projects/locked time, backup/export UI.
Deferred V2
Week/month views, reports/dashboard, drag-and-drop, visible task history panel, task dependencies/context tags, Overwhelm Shield/Burnout Catch-Up.

---
Architecture map: UI reads truth, commands intent
Flutter UI
UI controllers
Application use cases
scheduler_core
Repositories
Adapters
widgets
selection
calm errors
read state
issue commands
refresh hints
atomic operations
recovery
operation records
domain
scheduling
Today/Backlog truth
domain contracts
revision checks
owner scope
SQLite/Drift
memory tests
notifications/export
Forbidden flows
Allowed flows
No Flutter -> scheduler src/ imports
No UI -> Drift/SQLite adapter imports
No UI-side scheduling fork
No core -> platform/API/DB imports
UI consumes public package APIs
Commands express user intent
Read models carry schedule truth
Adapters translate domain objects at boundaries

---
Current UI: compact Today timeline
Implemented UI slice
App launches into compact Today; seeded scheduler-backed data renders through TodayScreenData.
Mapped features
Today timeline, visual tokens, reward/difficulty icons, required banner, free slot, completed/surprise rows.
Not fully wired
Sidebar, date navigation, toggle, settings, most card action icons, and modal commands are no-op in UI Plan 1.
Source of truth
Widgets render data derived from scheduler_core; UI does not calculate task order.
UI SLICE
BACKEND COMPLETE
V1 WIRING PLANNED

---
App shell controls mapped to features
Requirement area
Implemented
Current UI
Still needed
Today navigation
Complete
UI slice
Date arrows/calendar jump planned
Backlog nav
Complete
Visible no-op
Backlog table/list planned
Settings
Partial
Visible no-op
Owner settings/projects UI planned
New task
Complete
Visible no-op
Quick-capture/editor drawer planned
Compact toggle
Complete
UI slice
User toggle command planned
Show upcoming
Complete
UI slice
Full control behavior refinement planned
Current interpretation
The shell already shows the intended navigation structure, but the current visible implementation is a mockup slice. Treat visible but inactive controls as design anchors, not completed interaction contracts.

---
Timeline card mapping
Flexible task
Can move. Push/Backlog/Done commands exist in backend. UI buttons need wiring.
Requirement area
Still needed
Reward/difficulty icons
Complete
UI slice
Visual refinement ongoing
Critical task
Required visible commitment; auto flexible scheduling must not move it. Missed critical returns current state to Backlog with missed metadata.
Project/type color tokens
Complete
UI slice
Design finalization
Inflexible task
Required time-bound; if missed, remains missed in original interval as history.
Card action icons
Complete
Visible no-op
Wire commands
Locked block
Unavailable time, usually hidden; represented by locked block models/overlays, not normal task cards.
Free/locked overlays
Complete
Partial
Reveal controls planned
Free Slot
Protected rest; blocks automatic flexible placement and suppresses normal flexible reminders.
Surprise task
Unplanned completed work; records actual occupied time and repairs overlapping flexible work.

---
Selected-task modal mapping
Clicking a card opens the selected-task modal; close/click-away dismisses it.
Visible controls
Done, Push, Backlog, Break up, edit-style fields/metadata.
Planned mapping
Wire buttons to complete, push, moveFlexibleToBacklog, breakUpTask, and editor/review flows.
UI SLICE
COMMAND WIRING PLANNED

---
Today + Backlog: V1 heart of the app
Capture
Backlog
Scheduler
Today
Title first
neutral defaults
Backlog destination
Unified safe pool
staleness marker
Add action
Earliest valid slot
skip locked/required
move flexible
Planned cards
notices
completion/push
Backend status
Complete application commands and scheduling engine for this flow.
Today visual slice exists; Backlog and capture controls not yet full visible surfaces.
Planned V1 UI
Backlog table, quick-capture/editor drawer, Schedule Review, and command wiring.

---
Schedule Review and no-fit behavior
When review appears
Review must show
Commit contract
Scheduling affects other tasks
A placement creates risk
A task cannot fit
Placement-affecting edit changes downstream work
Newly scheduled
Moved before/after times
Unable to schedule
At-risk outcomes
Cancel = original list untouched
Apply = selected task + dependent changes atomically
No-fit keeps task in Backlog
Requirement area
Still needed
Backlog insert preview
Complete
Not visible
Review UI planned
Edit placement preview
Complete
Not visible
Editor/review planned
No-fit explanation
Complete
Not visible
Calm UI planned
Atomic apply/cancel
Complete
Not visible
UI flow planned

---
Push, rollover, and recovery
Push next available
Flexible task moves later in same local day using scheduling rules.
UX language rule
Use calm labels: missed, pushed, backlog, archived. Avoid blame language and red-alert tone. The app should communicate what happened and what can happen next.
Push tomorrow
Flexible task moves to top of a target/tomorrow queue.
Move to Backlog
Clears schedule placement and records movement metadata.
Requirement area
Still needed
App-open recovery
Unfinished flexible work rolls forward with a small notice.
Backend commands
Complete
Partial
Wire visible controls
Activity/stat logging
Complete
Not visible
Future reports
Missed critical
Missed event recorded; current state returns to Backlog.
Recovery notices
Complete
Partial
Notice UI planned
Missed inflexible
Remains missed in original interval as history.

---
Child tasks and break-up flow
Parent task
Break up
Children scheduled
Large/vague work
selected from Today or Backlog
Create children
row-level priority/reward/duration
Each child can be planned individually
Parent reflects child completion
Completion rules
UI status
All children done -> parent can complete
Force-complete parent/children flows exist
Actions record task activity metadata
Backend complete. Current modal exposes Break up as a design control, but full child editor/scheduler UI is planned V1 wiring.

---
Locked time, free slots, and surprise tasks
Locked time
Free Slot
Surprise task
Unavailable or fixed blocks. Hidden by default where appropriate. One-day overrides support remove/replace/add.
Intentional rest. Blocks normal flexible placement and suppresses normal flexible reminders.
Unplanned completed work. Actual occupied time can push overlapping flexible tasks.
Requirement area
Still needed
Recurring locked blocks
Complete
Not visible
Management UI planned
One-day overrides
Complete
Not visible
Calendar/day UI planned
Hidden/reveal overlay
Complete
Partial
Reveal UI planned
Free-slot create/edit
Complete
Partial
Full UI planned
Surprise logging
Complete
Partial
Full UI planned

---
Persistence, backup, export, notifications
Local database
SQLite via Drift; schema version 1; all timestamps stored UTC.
UI mapping
Before end-user-complete V1, the Flutter app still needs SQLite-backed runtime composition and user-facing controls for backup/restore, export/import, notification settings, projects, owner settings, and locked blocks.
Repository boundary
Domain-only interfaces, owner scope, optimistic revision compare-and-set.
Backup/Restore
AES-256-GCM encrypted SQLite backup file, .sqlite.aes.
Requirement area
Still needed
Export/Import
Readable JSON/CSV-style data through ExportController/writers.
SQLite adapter
Complete
Not wired runtime
Composition planned
Backup/export libraries
Complete
No UI
UI planned
Notifications
NotificationAdapter contracts, desktop implementation, fake adapter tests.
Notification packages
Complete
No UI
Settings planned

---
V1 requirement mapping: daily planning
Requirement area
Still needed
Quick capture
Complete
Visible no-op
Drawer wiring planned
Backlog defaults
Complete
Not visible
Backlog UI planned
Immediate schedule
Complete
Not visible
Schedule Review planned
Today timeline
Complete
UI slice
Visual polish
Compact Today
Complete
UI slice
User toggle planned
Push flexible
Complete
Visible no-op
Command wiring planned
Backlog insert
Complete
Not visible
Backlog Add planned
App-open rollover
Complete
Partial
Notice UI planned
Interpretation
For these V1 features, the backend/application layer is ahead of the visible UI. The next meaningful UI work is wiring already-existing commands and read models.

---
V1 requirement mapping: task semantics and data
Requirement area
Still needed
Surprise completed work
Complete
Partial
Full UI planned
Child break-up
Complete
Visible no-op
Editor planned
Parent/child completion
Complete
Not visible
UI planned
Backlog staleness
Complete
Not visible
Backlog UI planned
Stats collection
Complete
Not visible
Reports deferred
Locked blocks
Complete
Partial
Management UI planned
Critical/inflexible outcomes
Complete
Partial
Required action UI
Free slots
Complete
UI slice
Create/edit planned
Project defaults
Complete
Not visible
Project UI planned
Backup/export/notifications
Complete
No UI
UI planned

---
Planned V1 UI wiring vs deferred V2
Planned V1 UI
Backlog table/list, quick capture, task editor, Schedule Review, command wiring, SQLite runtime composition, settings/projects/locked time, backup/export, notifications, typed error states.
Deferred V2
Week/month views, reports/dashboard, drag-and-drop, visible task history panel, dependencies/context tags, Overwhelm Shield and Burnout Catch-Up.
Do not backfill by guessing
If a feature is only in older or V2 design material, label it planned/deferred. Do not implement it as if V1 product truth changed.
Next safest implementation axis
Start with small UI wiring slices that call existing application use cases: quick capture -> Backlog, Backlog Add -> scheduling review, task card Done/Push/Backlog -> command controller, then persistent SQLite runtime composition.

---
New developer implementation rules
Setup
Run scripts/bootstrap_dev.sh before coding. Use scripts/test.sh and Flutter app checks before handoff.
Architecture mantra
Flutter asks. Application use cases decide. scheduler_core computes. Repositories persist. Adapters deliver. UI never becomes the scheduler.
Branch/commit
Use block-XX-simple-name branches and conventional commits: feat, fix, docs, test, refactor, chore, ci.
Dart docs/SPDX
New project files need SPDX metadata. New Dart declarations need Dartdoc comments.
Accuracy scan applied
MongoDB-era claims excluded. WIP/planned/deferred labels retained. No cloud/auth/calendar-provider claims added. Current visible UI limitations kept explicit.
Boundary tests
Keep forbidden imports enforced. UI imports public scheduler APIs only.
Handoff
Report changed files, decisions, validation run, and any unverified items.